ICT ACADEMY OF KERALA

Summer Internship Report

Full Stack Application Development

with ReactJS & Node.js

CampusBudget – Student Budget & Expense Tracker

Submitted by: P R RANEESH

ICT Academy of Kerala / Partner Institution

Academic Year 2026

EXECUTIVE SUMMARY

CampusBudget is a student budget and expense tracker developed as a MERN web application. It gives each registered student a private place to record daily expenses, set a monthly spending limit, and see the amount remaining. The project addresses the common difficulty of understanding how many small purchases affect a student's monthly plan. Its first release focuses on manual entry, clear summaries, and simple use on desktop and mobile screens.

The client is a React single-page application built with Vite and React Router. Reusable components display the dashboard, expense list, forms, and budget summary. AuthContext and a custom useAuth hook share sign-in state. Central service modules make HTTP requests to the Express API. The server uses Mongoose to store User, Expense, and Budget documents in MongoDB Atlas, and returns JSON to the browser.

Security is handled on the server through bcrypt password hashing, a signed seven-day JWT stored in an HTTP-only cookie, Helmet headers, CORS origin checks, rate limiting, validation, and owner-scoped database queries. Amounts are saved as integer paise and displayed in rupees. The backend validates expense fields, month values, pagination limits, and record identifiers before accessing the database.

Local verification has produced five passing backend tests and a successful production client build. An Atlas-backed integration test passed registration, authentication, expense CRUD, filters, budget calculations, and cross-user access checks. A browser walkthrough passed account creation, a monthly budget save, expense creation and edit, and dashboard recalculation. The GitHub repository, Render deployment, and live-site evidence remain pending at the time of this report.

INTRODUCTION

Student spending is made up of many small transactions across food, transport, study materials, housing, health, and recreation. Without one record, it is difficult to know the monthly total or whether enough money remains for essential needs. CampusBudget provides a focused way to record purchases and compare them with a planned monthly limit.

2.1 Problem Background and Existing Studies

A typical informal process relies on memory, scattered notes, or manual calculations. These approaches create several practical problems:

Scattered Records: Purchases written in different places are difficult to review together and may be forgotten.

Limited Budget Visibility: A student may know the planned monthly amount but cannot immediately see the effect of the latest expense on the remaining balance.

Privacy and Accuracy Risks: Shared spreadsheets may expose personal spending, while decimal calculations and unchecked inputs can cause incorrect totals.

2.2 Proposed Solution: CampusBudget

CampusBudget provides a private account, a structured expense record, and a monthly budget comparison. Students can add, edit, delete, search, and filter their own expenses. The dashboard calculates spending by category, total spent, and the remaining amount. React calls the Express API; the API validates each request and queries MongoDB Atlas using the authenticated user's ID. The browser never receives the database connection string.

OBJECTIVES

The project objective was to design, build, document, and test a useful student spending application using the MERN stack. The core functional and technical goals were:

Clear User Experience: Provide labelled forms and understandable dashboard summaries across desktop and small screens.

Expense Management: Support creation, viewing, editing, deletion, and categorisation of individual spending records.

Monthly Budget Planning: Let each student set one monthly limit and compare it with recorded expenditure.

Private Account Data: Use authentication and owner-scoped API queries so students can manage only their own records.

Reliable API and Database Design: Validate inputs, store amounts as integer paise, and index common expense queries.

Project Verification: Run automated and Atlas-backed API tests, a frontend build, and a browser walkthrough; record pending checks honestly.

3.1 Core Competencies & Skills Acquired

The project work applied the following full-stack skills:

React components, React Router, controlled forms, AuthContext, and the custom useAuth hook.

REST API design with Express routes, controllers, authentication middleware, validation, and central error responses.

MongoDB Atlas modelling through Mongoose schemas, references, unique constraints, and query indexes.

Application security through bcrypt, signed JWT cookies, Helmet, rate limiting, CORS, and ownership checks.

Git-ready documentation, local build verification, test evidence, and deployment preparation.

SCOPE AND DELIVERABLES

The functional scope covers one registered student at a time managing private expenses and a monthly budget. The first release does not include payments, bank feeds, recurring expenses, multi-user sharing, or administrator roles.

4.1 Functional Scope Breakdown

| Module | Target Roles | Functional Scope & Capabilities |
| --- | --- | --- |
| Authentication & Profiles | Public / Registered Students | Register, log in, restore the account session, log out, and protect private routes. |
| Expense Management | Registered Students | Create, view, edit, and delete own expense records with title, amount, category, date, and optional note. |
| Search & Filtering | Registered Students | Search own expense titles; filter by month and category; paginate long lists. |
| Budget Planning | Registered Students | Set or update one positive monthly limit for each YYYY-MM month. |
| Dashboard Summary | Registered Students | View budget use, total spent, remaining amount, recent expenses, and category totals. |
| Privacy & Validation | Registered Students | Reject invalid values and prevent access to records owned by another account. |
| Verification | Developer / Evaluator | Run local tests, Atlas integration checks, production build, and browser review; record pending live checks. |

4.2 Project Deliverables

Full-Stack Source Folder: React client and Node.js/Express server arranged by responsibility, with a root README and .gitignore.

Software Requirements Specification (SRS): A separate document recording functional, non-functional, data, and verification requirements.

Project Documentation & Report: This report, the project brief, wireframes, setup instructions, and verification checklist.

Automated Checks: Five local backend checks and an Atlas-backed integration script covering authentication, expense operations, budgets, and ownership.

Deployment Preparation: A production Vite build and a server that can serve the built client; GitHub publication and Render verification are pending.

METHODOLOGY

The project followed an iterative sequence of requirements definition, architecture design, database modelling, API implementation, React interface development, integration, testing, and documentation. Each stage was checked locally before moving to the next. The design keeps browser presentation, server logic, and persistent data separate so defects can be isolated.

5.1 System Architecture Overview

CampusBudget uses a three-tier MERN architecture:

Presentation Tier (React Client): React Router selects the page. Reusable components display expense and budget information. AuthContext and useAuth provide shared account state; service modules centralise fetch calls.

Application Tier (Express API): Routes map URLs and methods, controllers perform request handling, and middleware verifies sessions, validates data, limits requests, and returns safe errors.

Persistence Tier (MongoDB Atlas): Mongoose User, Expense, and Budget models store the data. Expense queries use owner, date, and category indexes; a unique owner-month index prevents duplicate monthly budgets.

Production Delivery Tier (Single Service): The Express process serves API endpoints and the compiled React files from client/dist on one origin. Hosting environment variables supply private configuration.

5.2 Defensive Engineering & Security Strategy

Security and data integrity were included in the server design:

Password Hashing: Registration hashes passwords with bcrypt using 12 salt rounds; the password hash is excluded from ordinary user queries.

JWT Cookie Sessions: A signed token containing the user ID is stored in an HTTP-only, SameSite cookie for seven days. Production cookies use the Secure attribute.

Input and Ownership Checks: Requests are validated before writes. Each expense and budget query includes the authenticated user ID; another user's expense ID returns no record.

Rate Limiting and Headers: Helmet sets HTTP security headers. The API permits at most 300 requests per 15 minutes per IP, and registration/login are limited to 30 attempts per 15 minutes.

PROJECT ACTIVITIES

Implementation progressed through eight practical phases, with local verification and documentation throughout:

Phase 1: Requirements Analysis & Specification Formulation

Defined the student spending problem, selected the first-release features, prepared the folder structure, and recorded user stories and API expectations in the project brief and SRS.

Phase 2: Database Modeling & Schema Engineering

Created Mongoose models for User, Expense, and Budget. Added a unique email constraint, owner/date and owner/category/date expense indexes, and a unique owner-month budget index. Amounts are stored as integer paise.

Phase 3: Backend RESTful Service Implementation

Built authentication, expense, budget, and health routes. Controllers validate input, call Mongoose, and return JSON with suitable status codes. Middleware checks sessions and centralises errors.

Phase 4: Budget Calculation & Data Aggregation

Implemented one budget per student and month. The summary endpoint aggregates spending by category, computes total spent, and subtracts it from the monthly limit to calculate the remaining amount.

Phase 5: Frontend Single-Page Application Development

Built the React client with Vite and React Router. Added registration, login, overview, expenses, budget, and not-found pages. Reusable forms and list components show loading, empty, and error states.

Phase 6: Authentication & Client API Integration

Connected the central API service to React pages using credentials-included requests. Added AuthContext and useAuth so protected screens restore the signed-in account. Vite proxies /api locally to the server.

Phase 7: Aesthetic UI/UX Design System & Motion Layer

Designed a restrained green visual system with labelled controls, responsive layouts, and a reduced-motion media rule. The dashboard presents budget use, spent amount, remaining amount, recent activity, and category breakdown.

Phase 8: Testing, Documentation & Deployment Preparation

Ran five backend tests and a production client build. Connected to Atlas and ran an integration script covering authentication, validation, CRUD, filters, budget totals, and ownership. Completed a browser walkthrough. GitHub publication, Render deployment, mobile and keyboard review, and live checks remain to be done.

RESULTS & FINDINGS

The current evidence covers local software behaviour and MongoDB Atlas integration. It supports the core expense and budget workflow but does not yet establish that the hosted version works.

7.1 Key Technical Accomplishments

| Metric / Area | Evaluation Criteria | Observed Outcome & Performance |
| --- | --- | --- |
| Backend Checks | Node.js test runner | Five automated backend checks passed locally. |
| Atlas Integration | Live database API script | Registration, validation, CRUD, filters, budget totals, and ownership checks passed. |
| Browser Workflow | Register, budget, expense, dashboard | Registration, ₹5,000 budget save, ₹120.50 expense creation, and ₹4,879.50 remainder observed. |
| Production Build | Vite build command | Client production bundle built successfully. |
| Deployment Readiness | GitHub and Render live URL | Pending publication and hosted verification; no live result is claimed. |

7.2 Comparative Analysis

Compared with informal notes or manual calculations, CampusBudget offers the following practical improvements:

One Spending Record: A student can review expenses by month and category from a single private list.

Immediate Budget Feedback: Each saved expense contributes to the monthly total and remaining amount shown on the dashboard.

Account Isolation: The server verifies ownership for every expense and budget operation, reducing the chance of accidental cross-user access.

CONCLUSION

CampusBudget demonstrates a complete local MERN flow for private student expense tracking. React displays the interface; Express validates and authorises requests; MongoDB Atlas stores the records; and the monthly summary turns expense entries into a clear budget comparison. Local tests and a browser walkthrough support these conclusions.

The work strengthened practical understanding of React state, REST APIs, Mongoose schema design, authentication, and validation. The remaining submission tasks are GitHub publication, Render deployment, live-site testing, screenshots, and updating the report with those actual results.

8.1 Future Roadmap & Enhancements

The following extensions are outside the current first release:

Recurring Expenses: Add optional scheduled entries for rent, transport passes, or subscriptions.

Category Budgets: Let a student set separate monthly limits for food, study, transport, and other categories.

Charts and Exports: Add historical trends and CSV export after the core hosted workflow is verified.

APPENDIX

Appendix A: Backend REST API Endpoints Specification

| Endpoint | Method | Access Level | Description & Payload |
| --- | --- | --- | --- |
| /api/auth/register | POST | Public | Create an account with name, email, and password; set a session cookie. |
| /api/auth/login | POST | Public | Verify credentials and set a session cookie. |
| /api/auth/me | GET | Authenticated | Return the current signed-in user. |
| /api/auth/logout | POST | Session | Clear the session cookie. |
| /api/expenses | GET | Authenticated | List only the user’s expenses with pagination and optional filters. |
| /api/expenses | POST | Authenticated | Create an expense with title, amountPaise, category, spentAt, and optional note. |
| /api/expenses/:id | GET | Owner | Read one expense owned by the current user. |
| /api/expenses/:id | PUT | Owner | Validate and update one owned expense. |
| /api/expenses/:id | DELETE | Owner | Delete one owned expense; return HTTP 204. |
| /api/expenses?month=YYYY-MM | GET | Authenticated | Filter own expenses to a selected calendar month. |
| /api/expenses?category=Food | GET | Authenticated | Filter own expenses by an allowed category. |
| /api/expenses?search=lunch | GET | Authenticated | Search own expense titles, case-insensitively. |
| /api/expenses?page=2&limit=10 | GET | Authenticated | Return one page with total and page-count metadata. |
| /api/budgets/:month | GET | Authenticated | Read the current user’s budget for a YYYY-MM month. |
| /api/budgets/:month | PUT | Authenticated | Set or update a positive limitPaise for the selected month. |
| /api/budgets/:month/summary | GET | Authenticated | Return budget, spent, remaining, and category totals. |
| /api/health | GET | Public | Report database availability with HTTP 200 or 503. |

Appendix B: Local Environment Configuration (.env)

The backend reads the following variables from server/.env during local development; the real values must be configured privately on the hosting service:

MONGODB_URI=<private Atlas driver connection string>

JWT_SECRET=<random value of at least 32 characters>

PORT=5000 (optional locally; Render supplies its own port)

CLIENT_URL=http://localhost:5173 (set to the hosted origin in production)

NODE_ENV=development (set to production on Render)

VITE_API_URL=/api in client/.env (public frontend configuration)

Commit only .env.example files; .gitignore excludes actual .env files and build output.